Student #4, Sprint 1: Planning report

|  |  |
| --- | --- |
| **Group:** C1.04.14 | |
| **Repository:** https://github.com/marizqlav/Acme-L3-D01 | |
| **Student #1**  **Name:**  Domínguez-Adame, Alberto  **email:**  albdomrui@alum.us.es | **Student #2**  **Name:**  Herrera Ramírez, Ismael  **email:**  ismherram@alum.us.es |
| **Student #3**  **Name:**  Olmedo Marín, Marcos  **email:** marolmmar1@alum.us.es | **Student #4**  **Name:**  Izquierdo Lavado, Mario  **email:**  marizqlav @alum.us.es |
| **Student #5**  **Name:**  Merino Palma, Alejandro  **email:**  alemerpal@alum.us.es |  |
|  | |

## 

## 

## 

## 

## 

## 

## **Table of contents**

* 1.-[Summary](#kix.tgu76rysun2x) ………. 3
* 2.-[Revision table](#kix.ljc0xn9q2k1z) ………. 3
* 3.-[Introduction](#kix.lehuuckjc5x8) ………. 4
* 4.-[Contents](#kix.w5fwiejpegon) ………. 5
  + 4.1.-[Tasks](#kix.erz9q98jqub6) ………. 5
  + 4.2.-[Budget](#kix.4e35b0oh1v1x) ………. 5
* 5.-[Conclusions](https://docs.google.com/document/d/1neiZw_nzvV-8PfqQna2bMy6DP2vNZxneMkTPkQZ591U/edit#bookmark=kix.p7pe368y3oqp) ………. 6
* 6.-[Bibliography](https://docs.google.com/document/d/1neiZw_nzvV-8PfqQna2bMy6DP2vNZxneMkTPkQZ591U/edit#bookmark=kix.hv3hnobbouqk) ………. 6

## 

## 

## 

## **Summary**

Acme Life-Long Learning, Inc. (Acme L3, Inc. for short) is a company that specializes in helping learners get started on a variety of matters with the help of renowned lecturers. The goal of this project is to develop a WIS to help this organization manage their business.

## 

## 

## **Revision table**

|  |  |  |
| --- | --- | --- |
| **Number** | **Date** | **Description** |
| 1 | 16/02/2023 | Full redaction of the document |
|  |  |  |

## 

## **Introduction**

This document lists the individual tasks assigned to the student during the first spring of development on Acme L3, including information relative to each one, as well as the estimated budget for the activities specified.

This document has the following structure:

* + Tasks
  + Budget

## 

## **Contents**

**Tasks**

Due to the individual nature of this report, the team member designated to each task will be omitted. During the Sprint 1, Mario Izquierdo will have to complete the following tasks:

* **Develop**: Modify the anonymous menu so that it shows an option that takes the browser to the homepage of your favorite website.
* **Role:** developer
* **Estimated time:** 15 mins
* **Actual Time:** 15 mins
* **Analysis report**: Produce an analysis report..
* **Role:** analyst
* **Estimated time:** 20 mins
* **Actual Time:** 20 mins
* **Planning report.**: Produce a planning report.
* **Role:** analyst
* **Estimated time:** 20 mins
* **Actual Time:** 20 mins

**Budget**

. The budget will be calculated by multiplying the income per hour of each role assumed by the worker and multiplied by the estimated time that will be spent working under said role. For this sprint the budget is as follows:

* **Manager:** 30.00€/h \* 0h, 00 min → **00.00 €**
* **Analyst:** 30.00€/h \* 0h, 00 min → **00.00 €**
* **Developer:** 20.00€/h \* 0h, 15 min → **05.00 €**
* **Tester:** 20.00€/h \* 0h, 40 min → **13.33 €**
* **Operator:** 20.00€/h \* 0h, 00 min → **00.00 €**

**Total:** **18.33 €**

## **Conclusion**

In conclusion, this sprint is considered light weight on the amount of individual work required to fulfill the requirements. We hope for a swift and effective completion of the tasks.

## 

## **Bibliography**

Intentionally blank.